Department of Physical Science

IT4216 Research Project - 2026

Progress Report

Project Overview

| Project Title: | Adaptive CPU Auto-Scaling Using Hybrid Neural Networks and Continual Learning in Kubernetes Orchestration |
| --- | --- |
| Student Name: | Udara Kavishka Nalawansa |
| Registration No: | 2020/ICT/07 |
| Supervisor Name: | Ms. R. Yasotha |
| Co-Supervisor/s Name/s: | Dr. S. Kirushanth |
| Repository Link: (e.g., GitHub) (If applicable) | https://github.com/udaraKavishka/predictive-k8s-autoscaler |
| Reporting Period: | 01-05-2026 – 01-06-2026 |

- Progress Summary (Briefly describe what you have completed on during this period (e.g., literature review, coding, data collection, etc.)

During this period the project moved from model building into full testing and a real cloud deployment. The main work was finishing the offline evaluation on the Alibaba cluster data and getting the autoscaler to run on a live Kubernetes cluster.

Completed the full offline evaluation of the hybrid model and all comparison experiments: baseline comparison, ablation study, multi-seed runs, cross-application test, and backward-transfer (forgetting) analysis.

Deployed the predictive autoscaler on a real Google Kubernetes Engine (GKE) cluster and confirmed it now makes real predictive scaling decisions after adding a sim-to-real scale adapter (it used to fall back to the simple reactive method).

Confirmed the two strongest findings: the hybrid LSTM+MLP design beats single-branch models, and the model keeps (and even improves) its accuracy on older workloads instead of forgetting them.

Wrote up most of the results and methods, and updated the research documents with the final numbers.

2. Status of Objectives

| Objective # | Description | Status |  |  | Remarks |
| --- | --- | --- | --- | --- | --- |
|  |  | Completed | In Progress | Delayed |  |
| 1 | Forecast CPU demand using a hybrid LSTM + MLP neural model. | Yes |  |  | Ablation confirms the hybrid (MAE 424.89) beats LSTM-only (475.69) and MLP-only (461.83). |
| 2 | Use EWC and Experience Replay to reduce catastrophic forgetting. |  | Yes |  | Backward transfer is positive (retention). The naive fine-tuning baseline is now implemented and runnable; a consistent GPU re-run will isolate the forgetting benefit. |
| 3 | Improve Kubernetes scaling beyond the threshold-based HPA method. |  | Yes |  | Predictive autoscaler runs live on GKE. Clean HPA baseline tooling (manifest + wrapper script) is prepared; pending one cluster run for the fair comparison. |

3. Technical & Development Updates (List the specific technical artifacts you built or analysed during this period, for example, Papers read, algorithm analysed, .....................)

| Task | Numbers [Attach the details in a separate sheet] (If applicable) |
| --- | --- |
| Literature review consolidated | 18 references |
| Hybrid model trained and evaluated | Final-chunk MAE 477.12; best SLA violations 7.34% |
| Baseline comparison | 4 baselines (HPA, Static LSTM, Static Hybrid, Periodic Retrain) |
| Ablation study | 6 variants (A-F) |
| Multi-seed validation | 5 seeds; mean MAE 439.66; 95% CI [388.62, 490.70] |
| Cross-application generalisation test | 245,530 holdout sequences; MAE 666.98; SLA 0.52% |
| Backward-transfer (forgetting) analysis | BWT = -674 (Chunk 1 improved 63%, Chunk 2 improved 45%) |
| Live deployment on Kubernetes | GKE 3-node cluster; predictive decision confirmed (scale adapter ~9058) |
| Dataset processed | Alibaba trace: 23,871 instances, 156 applications, 5-minute bins |

(E.g.: Papers read, Algorithms analysed, Computational models designed, Datasets gathered, Code tests run, Model accuracy metrics)

4. Setbacks & Challenges (What is slowing you down, and how do you plan to handle it?)

Early on, the live model kept falling back to the simple reactive controller because the trained demand values were on a much larger scale than the tiny test deployment. This was fixed by adding a sim-to-real scale adapter, after which the autoscaler started making real predictive decisions.

A few validation steps still remain: a naive fine-tuning baseline (to fully prove the forgetting benefit), the statistical significance tests (p-values and effect size), and a clean HPA-only baseline run on the cluster. These are scheduled for the next period.

A smaller point: the model is less accurate on completely unseen applications, but it stays on the safe side by slightly over-predicting, so it does not cause unsafe under-scaling.

5. Next Steps & Timeline (What are the specific technical targets for the next reporting 30th June 2026)

| Task | Duration | Dependency | Outcome |
| --- | --- | --- | --- |
| Run the GPU pipeline (hybrid train + baselines + naive-FT + forgetting + cross-app + SLA) | ~1 day (GPU) | GPU PC + dataset | One consistent result set; isolates forgetting (Obj 1 & 2) |
| Run the clean HPA baseline on GKE | ~1 week | Live cluster + tooling (ready) | Fair predictive-vs-HPA comparison (Obj 3) |
| Collect Grafana figures and the predictive-vs-HPA comparison | ~1 week | Live cluster run | Kubernetes evidence for the dissertation |
| Update the write-up with the new consistent numbers | ~1 week | Results above | Defensible results chapter |
| Finalize the dissertation draft | ~2 weeks | All of the above | Submission-ready draft |

Student Signature: 					                                      Date:

6. Supervisor Assessment

| Assessment Criterion | Excellent | Satisfactory | Needs Improvement |
| --- | --- | --- | --- |
| Tasks set out for the current reporting period (Progress of research) |  |  |  |
| The outcomes for the current period are significant (Direction of student’s progress) |  |  |  |
| The planned activities for the next reporting period |  |  |  |
| Communication & Meetings |  |  |  |
| Readiness for dissertation submission |  |  |  |

- Supervisor Feedback:

- Supervisor Signature:						Date: